Faculty of Natural Science
Department of Computer Science
Kristianstad University
Course: DA122B
Program: Project Course 2
Authors: Ivan Marosan and Niclas Everlönn

The dragon’s cave – An online hobby shop

Table of Contents

Introduction

This application that is being created is a shopping application utilizing JavaFX. The main purpose of this application is to be able to handle items that are in stock that a user can find if they want to purchase or just view the items that the store has in stock. The application itself is a hobby shop of sorts, dealing in board games, figurines card games and other such merchandise you would find in a similar physical store. This is how we want the application to work, a software where a person will be able buy for goods online. The reason why this application is needed is because we are moving to a more global economy, and with a global economy also comes a global market. More and more people these days are shopping for items online rather going to physical stores to buy items and such stores needs to adapt this. One can just look online, and one will see that there are plenty of stores who happens to have an online division where someone can buy items from; Amazon and Mediamarkt to name a few stores who operates online. Thus, stores who don’t have an online division or have an online outlet will be severely crippled in today's market. Therefore, a shopping software is important, because without it some companies will just be terminated today's competitive market. Henceforth the software we’re creating will function like an online retailer where a user can login and find items to their liking and then buy said items if they choose to.

Illustration 1: A sample image for how our shopping application might look

Requirements

These are the requirements for our software:
### Table 1 - Requirements
Req. / No	Req. Name: Description
1	User / This is the main actor for our software. The user shall be able to view, search and buy items that are in the stock. The user will buy items via cart where they can add and remove items. If there are no users in the system one will be tasked to create a user.
2	Admin / This is a sub-actor that does nearly the same thing as a normal user, with the exception is that the admin is a worker at the store, so they should be able to add items to the stock and add a price tag to them.
3	Database / This is required to store various information that might be important. Like user information, order history and items that are in stock, etc
4	Order / A user should be able to put an order of items that they want to buy
5	Login / To be able to shop in the store you need a user and to have a user you need login information to be able to log in the store.
6	Search / Browsing items can be time-consuming especially when one wants to find one or two specific items. Thus, a search function will be needed to find specific items if they exists.
7	Order history / A user should be able to view their order history of what they have bought.
8	Administrative tools / This is tools for various tasks that the Admin role needs, for instance like changing stock and adding prices to them, remove users, and to order from manufacturers and such.
9	Registration / A user should be able to create an account and fill it with information such as billing address.
10	Display / A shop needs to have items on display, while an online store doesn’t have counters to place items on it does have a store page with items to show and which categories an items belong to.

  1. Use Case Overview

This is our use case diagram. It shows the most important functions of our software and how it will pan out. You have a user who is the actor who mainly interacts with the software, they will be able to login to the server, view items, register an account and make an order. The user shall also be able to update their account information if the choose to. Afterwards we have an admin that inherits from the user. The admin is a user in the system but unlike a regular user the admin has special properties to it and it’s in the form of the AdminController case. This case is meant specially for the admin and it’s meant to give the admin the ability to change objects in the server. Such as adding and removing users and items or updating them with new information. Lastly there server itself has relationship with every major use case since it’s there where data is sent to and received from. Below will describe the major use cases in the system and their function inside the system.

### 2.1.1 Search
This use case’s purpose is to give the ability to search for a specific item of the users choice. It extends to items since it’s primarily there where the search function is used. The reason why we is mainly so the user doesn’t have to scroll through an entire list of items in the system if they just want specific items.

### 2.1.2 Item
This use case is like a store counter or display. It’s meant to show the user what items are currently available in the shop and how much they cost. The user will be able to make an order of said items when they buy from the store.

### 2.1.3 Order
The Order use case’s function is for the user to place an order in the shop. Akin to a cart it’s meant to store items that a user wants to buy and if they chose to buy said items they will be able to checkout with their order. The user shall also have an order history where they can see what previous orders they had.

### 2.1.4 Manufacturer
This use case is to mainly highlight any potential manufacturers an item might have. The reason why this is a separate use case is because manufacturers is it’s own table and class in this project. The reasoning why is because some manufacturers have more board games/creations and thus it would be better to make it a separate function rather than bulk it in with items

### 2.1.5 Login
The actors who interacts with this use case are user and server. The reason why these two interacts with Login is because a user has to login in to the store if they want to use any functions that the store has, and to do so the server must be able to check if said user exists in the system before a user can do anything inside the store.

### 2.1.6 Register
Similar to the Login use case; the actors who utilize this use case is the user and the server. This use case is meant to represent the ability to register an account in the server. To do so the user creates an account which the server receives to check if such a user already exists. If not the a new user will be made; however if a user with same name exists in the system it will produce an error stating why.
### 2.1.7 AccountInformation
This use case represents the user’s ability to view their own personal account information. Such things might be one of the following: their first and last name, phone number, age, address and email they entered in during the registration process. Another use case extends to this and it’s the UpdateUser use case. The reasoning for this is because people never stay the same. People move, changes their name or contact information and thus the user should be given the opportunity to update and correct the information so the items they bought don’t get sent to a random person or address. The reason why it extends and not include is because if the user doesn’t want to update their information they don’t have to. The information to this use case is passed through the server since it stores all the information that’s necessary.

## 2.18 AdminController
This use case is only meant for the admin user and the server. This use case holds all the important functions that an admin should have when they work. As such there are six use cases that all extends to this because while they are necessary for the admin to his or her job. They are not required to do should the admin choose not to. While it’s six use cases that extends it’s only three really unique ones because their functionality are quite similar. The key difference is one affects the users in the system while the other affects items in the system. Henceforth they will be address as add, remove and update use cases when covered in this segment. The add use cases is meant for AddUser and AddItem. Their function is to give the admin the ability to insert a user or item in the server. While it’s quite rare for an admin to just insert a user on a day to day basis it is important if they choose to employ a new recruit. The crème de la crème is the AddItem use case. It’s function is for the admin to add new items in the system which are going to be displayed at the store. The remove use cases are meant for the admin to remove users or items in the system, signified by RemoveUser and RemoveItem use case. While removing a user is a rare thing to happen there might come a time when such a function might be needed, such an employee getting the pink slip or a user requesting that their account gets deleted. Items being removed from the system however is more common thing that’s going to happen. A manufacturer might one day choose to cease all production of an item and when the last item from the stock is sold there serves little to no point to display such an item. Lastly are the update use case which are represented by UpdateUser and UpdateItem. Their functionality is to give the admin the ability to manually update a user if said user requests, and lastly to update the price/id/quantity of a product in the store.

Design and Implementation

Here one will find our class diagrams and EER-diagram to see how the overall look on the software will be.
  1. Classes
Here are the overall classes for how our software will interact with one and another. The only class that uses any form of inheritance is the Admin class to the user. This is mainly because the admin is a user with special privileges compare to the normal user. The other classes use a normal association because they are technically scenes for a GUI that we switches between and they don’t inherit anything from another; they just switch between each other. The class DBconnection currently doesn’t have any association with any class and that’s because it connects the database with our software. Details within the classes will be explained below.
### 3.1.1 MainMenuController
This class is the main menu in our software. This class has all the GUI objects and methods for navigating the core scene in our software. It has a searchField attribute which represents the search field in the shop in case someone wants to find a specific item in the shop. The other two attributes are there for a user to view; the cartView attribute is for the user to see what item they have added into the cart and it represents the textArea on the far left. The final attribute itemView is a list of all items in the shops that the user can see. So far, it’s a textArea but it might change in to be something that represents a list. The methods in the class are all represented by buttons and their purpose is to let the user to various actions from adding and removing items in the cart; to let the user switch between various scenes such as their order history or account details, and finally to buy the items they want to buy.
### 3.1.2 AccountInformationController
This class represents the scene where a user can see all their account information that they made during registration, and if the needs arrive, they can update their account information by the various text fields. This is important because in the events if one would change their name, place of living, phone number or password this information needs to be update since a shop that ships item to the wrong place isn’t a good shop to begin with. The two methods are for the buttons in the scene and they either take you back to the main menu if they want to return, they do so via the cancelButtonPressed method. The other method is to confirm that the information one entered will be updated to the latest.

## 3.1.3 RegisterController
This class is quite like the AccountInformationController, it uses the same attributes and nearly the same methods as the AccountInformationController with the exception that the update button is a register button. This class’ main purpose is to be able to create an account into the system and to be able to buy items in the store.

## 3.1.4 LoginScreenController
The purpose of this class is the able to log into the shop system. To do so one needs an account and there’s a button with the method registerButtonPressed. Pressing this button will bring forth the RegisterController scene and one can make an account there. If they do have an account, they just fill in the fields userNameField and passwordField with the account information and then click login in button to enter the store.

## 3.1.5 OrderHistoryController
This class is the GUI over the order history that one’s account has. The fields orderField displays all the order that one has made in to their account. The field currentOrderField display the current selected order history one has, so one can see what items one bought during that time. The method returnButtonPressed is for the return button and it will take one back to the main menu.

## 3.1.6 DBSingleton
The function of this class is to connect the database with the software and pass through information between them.

## 3.1.7 User/Admin
This class function is make accounts into objects for us to pass between the java software and the database. The attributes in this class matches the keys in the database of the User table so there isn’t any conflicting for us or the software when we pass through the information. This class is also the superclass of the class Admin. and this is because in our system the admin is a user. However, an admin itself has special properties that a normal user does not have. This is signified with an adminID attribute and the reason why is because an admin is a worker at the store and thus needs to have the ability to update stock, prices and various other activities that a normal user should not do. The adminID may also be used as an additional security measure during login.

## 3.1.8 Item / Order
Stores information about the various products the store has to offer. Orders will contain the information to display for the user about their order.

  1. Class Interactions and Use Case mappings

Here are a couple of sequence diagram for how our software will operate.

## 3.2.1 Item management

This sequence diagram shows how items in the systems are handled or rather how it’s supposed to handle. It first starts off with that the admin adding items to Items. The Admin will give the item an ID, name, price and finally the quantity named “stock”. Then the User will be able to view and find items. The user shall also be able to add items and the reason why this message is asynchronous rather than synchronous is because there’s nothing to return back to the user. They will see that an item is in their cart. The reason why removeItem is synchronous is to update the cart information so there’s no of said item in the cart. Finally the customer will be able to checkout and by doing so the admin will be notified that there has been a change in the items. The User will also receive a receipt that confirms their purchase.

## 3.2.2 Registration
Here’s a sequence diagram on how account registration will happen in the software. The user will send a create account message to the database/server and then there will be an opt operation that will happen. In this operation there will be two guards that checks if it’s possible to create an account. The first guard checks if the account exists. If it does not exists the database will create an Account and return a message saying that registration is complete. If said account exists the database will send a registrationFailure message and the account won’t be created due to conflicting information. What this guard will check is just the username. Since a user can have many accounts but each account can only have one username.
## 3.2.3 Information update

Above is the sequence diagram that shows how updating account information will work out. The software will go through each editable field and check if they match with the information in the database. If said information does not match it will update the information accordingly and the user will be notified by this. The fields that we want to be able to edit are both the first and last name. This is due that people can legally change their name at any given point. We also want the user to be able to change address; this is due to the fact that people have a tendency to move away and thus need to update their shipping information. We also want the user to update their phone numbers just so the store has the potential to call the user in case something happened to their order.Lastly we want the user to be able to update their password. This is mostly for security reasons. Finally when all the checks have been made the database will update accordingly. The reason why this self message is last is because it would be quite the time constraint if the user made a lot of changes and then it had to update every single time.
## 3.2.4 Login

Here’s a sequence diagram over how login in to the sore would look like. First the user attempts to login. The user will attempt to login and the software will check if the user exists and will try to login and if the user exists in the system the login will be successful and the user will be taken to the main menu. If not the software will return that the user does not exists[1].
[1] One thing to point out is that it’s implied that the password is correct.
  1. Database
On the right one will see our EER-diagram for the project.

Test Results
Here’s the current list of requirements are are either passed, failed, partially implemented or not yet implemented in our software.
### Table 2 - Test Results
Req. / No	Req. Name	Test Result
1	User	Passed / We’ve established a user class and the ability to register a user into the database
2	Admin	Not yet implemented / We have an admin class but there’s nothing special about admin now.
3	Database	Passed / We have a database on a server and one can use it to fill in information. Although it being used is up for discussion.
4	Order	Passed / A user is able to make an order that will send receipt confirming their purchase
5	Login	Passed / We have a login in screen where one can use an account and log in to the system.
6	Search	Not implemented / We have a search bar but no method to actually search
7	Order history	Partially implemented / We have a GUI for Order history and some information hard coded on how it should look.
8	Administrative tools	Partially implemented / We currently have an admin page where one can see users and items in the system. One is also able to remove user here.
9	Registration	Passed / One is able to register an account into the database.
10	Display	Passed / We have a functioning GUI where one can see what items are on display.

Summary and Conclusion

Here is the weekly report for what the members of the group have been doing through the project.
  1. Weekly Progress
### 5.1.1 Week 1
During this week we as a group started to discuss about the design on our software. There were plenty of back and forth on what kind of software we wanted to create, everything from a web page to an FXML application. We decide that a shopping software that because it would be something fun to do.
We started to design the use case and the overall design of the software and the use case in the report. There were no overall difficulties this week; everyone worked with what they were tasked and there were no complaints about it. What was done this week as the gannt chart, use case and everyone committing something to gitHub. Overall the first week was an overall success with everyone worked with their assigned task and everyone learn how to commit something up to gitHub and how to make use of a gant chart.

### 5.1.2 Week 2
During this week we as a group started to work out the general design for our software. We finished up the class diagram and made one sequence diagram that shows how items will be handled in the system. We all gave each other assignments to do individually first. One person worked on the database, one worked on making the overall GUI design and the other worked on UML diagrams this week. Afterwards we meet up and compiled our work together and helped each other where one might have missed something, for instance when it came to design of the class diagram we all helped out due to it being a bit more complex than anticipated. We also started with the code, not much due to our design documents not being fully complete until the near end of this week. However, we did make the FXML files with the GUI elements in them due to it not being that difficult to start off with and the fact that the FXML files just represents the graphical elements of a software and not the function. The only difficulties that we did experience was database connections. Two group members spent hours trying to solve it and it did not work out as intended, this caused major frustration which made it difficult to continue work on that day. However, we do currently have a basic connection that we’re going to try use and see if it works. Overall this week’s work was a success, except for the database connection everything went smoothly and we all finished up our assignments before the deadline.
### 5.1.3 Week 3
During the third week we decided to split our work into three. One group member focused on making a prototype for the software where you can at least navigate through the menus. The only noteworthy code to add here is the code for switching scenes. Otherwise there’s not much to it. There are no variables that are going to be used in the final product. It’s just variables meant for testing purposes to see if things works. One group member focused on fixing up the report and the opposition report that was due to the first seminar. There was a little bit of help with proofreading in the reports due to the overwhelming about of writing that had to be done. Lastly the third and final group member claimed to worked on the database. While the database hasn’t changed much except for putting it into a server. We solved this problem by getting the EER-diagram and storing it locally on our computers temporarily. If the server issues are still there we will just scrap it and go for locally hosted information. Everyone also prepared for the first seminar this week so we had something to present for the group whom we we’re the opponents for. We also took in the respond that we got from our opponents from the first seminar. We corrected the diagrams due to them being more or less incorrect. We also started to work on our code. Mostly to test the software and to see if everything works. One group member decided to make a login screen where you have to log in before you can access the main menu. This currently uses a Demo account that’s currently hard-coded. But this will be left out from the full version; it just exists to show off how it’s going to look. One other group member decided to make a demo variant of Account details. This just like the login screen is currently only a demo and is only meant to show off how the software looks and is hard-coded into the software. We also tried to establish a connection with the database. Unfortunately this hasn’t yet been tested out but there’s a method in the code to add in an item.

There has also been some pressing concern about the work ethics of a group member. They have claimed to worked on the database but there hasn’t been any real work shown. While there’s no way to see this there has been some discrepancy between the amount of commits to GitHub they have made compare to the others, and when they committed something to GitHub.
### 5.1.4 Week 4
This week the group has been working on finishing up the project so it will satisfies the requirement that it should be 95 % done. The raw code itself is quite close to the 95 % mark. There is some polish that needs to be done. However the actual database connection itself is not close to this mark. What the person responsible for the database has been doing has miffed the two other people. This has lead to the fact that the two people who were working on the code had to hard code objects into the project due to the lacking of a working database with proper prepared statements. However that person did make it so we could use users in the database to login. What the two other people have been doing is working on the code and finishing up the report. One has been working on fixing the ability to transfer data between two scenes and the ability to make events for mouse clicks. They also made a working admin page where one can see users and items in the system. The other person worked on coding in some more exemplary elements. Like having an OrderHistory where one can see older orders. They also wrote most of the report and added in more sequence diagrams. Due to the fact that only one sequence diagram was presented last meeting when more sequence diagram were supposed to be delivered. Lastly the class diagram has been updated although due to various changes in the code it has not been properly added into the report since it’s most likely going to be changed again.

  1. Difficulties and challenges
Here’s a list of some troubles that we managed to stumble upon our project
### 5.2.1 Work ethics
There were some concerns about the work ethics of the group. To start off this group was already understaffed as is due to we’re three people rather than four people. When one of the group member started to “slack off” it started to be noticeable. When this problem was confronted with the person who slacked off it did not go well. This confrontation only fanned the flames rather than cool it down. This in turn lead to the more bickering and arguing in the group and there was no end. Unfortunately this was never solved internally and the two group members had to contact the lead professor for this course to actually solve the problem, and this was solved on project meeting 3. On this meeting we all had to show off what we’ve done on GitHub and one group members did not make enough commits and suffered the consequence from it. Unfortunate it seems like the person did not learn anything from the project meeting due to the fact that they barely presented any new work in two weeks. Between Project Meeting 3 and Project Meeting 4 they’ve made a total of 9 commits to GitHub and throwing aside two merge commits that’s a total of 7 actual commits. The more pressing matter is that a lot of the commits are just one or two methods at best rather than making more SQL statements that could be used.

Unfortunately the solution to this problem was a bitter one. The solution was to split up the group due to the fact that the person who slacked off didn’t produce quality work and never delivered in time. Due to this everyone took what they created and left. However there was a positive outcome to this and that is that two of the people from the group could work together and finish up the project.

Most of the problems however stemmed from this former third person. While it’s a harsh statement to make it is unfortunate. If they produced quality work and delivered on time everything with this project would have been fine.

### 5.3 Time estimates
The time estimates for this project were a bit of a mixed bag. Due to the circumstances mentioned previously in section 5.2. Due to a previous member slacking off the time estimation by them weren’t meet. However disregarding that the time estimations by the other two current members meet most of the time estimations. They worked nearly every day which it was possible and they delivered most of the requirements for each project meeting. There was some time estimations that were off due to the previously mentioned member who slacked off. This in turn caused some issues with meeting the deadline which naturally hampered the project. However despite these issues most of the deadlines were meet. There were some issues due to the understaffed nature of this group but what the two group members delivered usually meet the deadline; despite quality control lacking.

What could be learned from this lesson is not much as in prioritizing time to work on the project. Because time was spent on working on the project. It’s just that the biggest hurdle with this project was that it was just two people doing a four-man job which is nearly impossible to do. So the lesson that will brought with the next project is to make sure that there’s enough people working on the project, and making sure that they work. Otherwise it becomes a huge feat for a small group to do when it’s not treated as a full time job.

### 5.4 Priority estimates
The priorities for this project were on correct for most of the part. Looking back there’s not much that we as a group want to change around with the priorities. Even if we wanted to change things around it wouldn’t be much other than moving some things up or down by one point or two on the priority sheet. So overall we as a group did priorities the correct requirements that we assigned. However due to certain circumstances we’re not quite sure if we managed to deliver the highest priorities to their fullest potential. But we did however managed to deliver the highest priorities tasks without much of hassle.

The lesson that we learned from prioritizing is to spend time before making priorities. We first threw out some priorities/tasks that we would think that a project would need and then we discussed in the group what would seems important and what would seem unnecessary. Anything that was deemed useless or extra fluff would be the first thing that got tossed out due to they aren’t the core part of a software. Afterwards we assigned points to the priorities/tasks based on what we deemed would be important. An example in this application was that we priorities a user heavily due to the fact a user is the person that interacts with the software; while we didn’t priorities the GUI heavily and kept it rather simple. This is because a GUI needs to be functional first before looking pretty. This is a lesson that the group members will bring with them during the next project: spend time when working on priorities. Without a good priority list it becomes difficult to work with a project.

  1. Conclusion